## Slide 1
Bright TV Viewership project plan
PHASE
W1
W1
W1
W2
W2
W2
W3
W3
1
Problem Statement
1day
2
Data Inspection (EDA)
1day
3
Data-Driven Questions
1day
4
Data Cleaning & Filtering (SQL)
5days
5
Dashboards Creation
2days
6
Drawing Insights
1day
7
Providing Recommendations
1day